Supercore Industrial — B2B Module & Quote Admin

Version: 2.4

Last updated: 9 August 2026

Documentation folder: docs/master/

Maintainers: Update this .md first, then regenerate .docx (see §12).

Related: Storefront /quote, apps/backend/src/modules/b2b/, apps/backend/src/modules/quote/

0. Project status dashboard

Overall completion (estimate):

| Area | Done | Notes |
| --- | --- | --- |
| Admin merchant panel (B2B Module UI) | ~75% | All 8 sidebar items live; Settings/Groups partial |
| Backend API & data model | ~65% | Core modules + workflows; some subscribers stub |
| Storefront B2B customer experience | ~55% | Quote, registration, tier pricing, trade account portal |
| ERP automation (Zoho) | ~35% | Offer send sync; full lifecycle pending |
| Market B2B suite parity | ~40% | See backlog §11 |

Current phase: B2B account portal (v2.5); P0 backlog complete.

Last milestone (9 Aug 2026):

- Email notifications (P0-4) — SMTP-backed emails for registration, quote submit, offer sent, order approval

- Reports UI — funnel chart, win rate, gradient KPI cards, pipeline analytics

1. Overview

B2B Module connects the storefront add to quote / submit flow with the Medusa Admin panel. Merchants review quote requests, manage trade accounts (companies), send priced offers, track conversations, configure tiered pricing, and sync to Zoho Books where configured.

| Surface | URL / path | Purpose |
| --- | --- | --- |
| Storefront quote cart | /{countryCode}/quote | Customer builds and submits quote |
| Medusa Admin — B2B | /app/b2b/* | Full B2B Module (see §3.1) |
| Medusa Admin — Offers detail | /app/b2b/offers/:id | Quote detail + offer editor + ERP panel |
| Order detail widget | /app/orders/:id | Linked quote when order_id is set |

Legacy Orders → Quote requests routes remain in codebase but are hidden (link: false). Use B2B → Offers.

2. Implemented modules & features

2.1 Backend modules

| Module | Path | Models | Status |
| --- | --- | --- | --- |
| B2B | apps/backend/src/modules/b2b/ | b2b_company, b2b_company_member, b2b_conversation, b2b_message, b2b_order_approval, b2b_pricing_tier | Done |
| Quote | apps/backend/src/modules/quote/ | quote, quote_line_item | Done |

2.2 Admin UI — B2B Module menu

| Menu | Route | Feature | Status |
| --- | --- | --- | --- |
| Dashboard | /b2b/dashboard | KPIs, pending registrations, alert cards | Done |
| Settings | /b2b/settings | Feature toggles, registration mode, Zoho env guide | Done (persisted) |
| Groups | /b2b/groups | Customer group usage summary | Partial (read-only) |
| Group Rules | /b2b/pricing-tiers | Tiered pricing CRUD | Done (admin) |
| Customers | /b2b/companies | Trade accounts, approve/reject, members | Done |
| Reports | /b2b/reports | Quote funnel + ops metrics | Done |
| Conversations | /b2b/conversations | Admin messaging | Done (admin only) |
| Offers | /b2b/offers | Quote list + priced offer send | Done |
| Order approvals | /b2b/order-approvals | Subaccount order queue | Done (hidden from sidebar) |

2.3 Storefront (customer)

| Feature | Path / component | Status |
| --- | --- | --- |
| Quote cart | /{country}/quote | Done |
| Add to Quote (PDP / variant matrix) | variant-matrix, quote module | Done |
| Quote submit (email, company, project) | submit-quote-form | Done (creates/updates b2b_company) |
| Trade registration form | /{country}/register-trade | Done (respects registration_mode) |
| B2B settings-driven nav | nav, footer, PDP | Partial (quotes/register links, hide guest prices) |
| Contact-for-pricing products | product-price | Done |
| B2B account portal | /{country}/account/trade/* | Done (quotes, messages, approvals) |
| Tier/group pricing display | PDP + cart | Done |
| Conversations UI | /account/trade/messages | Done (portal thread + reply) |
| Order approval status | /account/trade/approvals | Done (read-only list) |

2.4 Workflows & subscribers

| Flow | Trigger | Status |
| --- | --- | --- |
| Quote submit | Storefront POST …/submit | Done |
| Quote offer send | Admin Offers | Done |
| Zoho Books sync on offer | quote.offer.sent | Done (when env configured) |
| Zoho on quote submit | quote.submitted | Stub (logs only) |
| Order approval queue | order.placed | Done |
| Company approve/reject | Admin Customers | Done |
| Company approved hook | b2b.company.approved | Stub (logs only) |

2.5 API routes (summary)

Store:

| Method | Route | Purpose | Status |
| --- | --- | --- | --- |
| POST/GET/PATCH | /store/quotes/* | Quote cart lifecycle | Done (guarded by quotes_enabled) |
| GET | /store/b2b/settings | Storefront feature flags | Done |
| POST | /store/b2b/register | Dedicated trade registration | Done |
| GET/POST | /store/b2b/pricing | Tier price lookup (+ batch POST) | Done (guarded) |
| POST | /store/carts/:id/b2b-pricing | Apply tier prices to cart line items | Done (auth) |
| GET/POST | /store/b2b/conversations | Messaging | Done (auth + guarded) |
| GET | /store/b2b/account | Trade account summary | Done (auth) |
| GET | /store/b2b/quotes | Customer quote list | Done (auth) |
| GET | /store/b2b/quotes/:id | Quote detail + offer lines | Done (auth) |
| GET | /store/b2b/order-approvals | Company approval queue | Done (auth) |

Admin:

| Method | Route | Purpose | Status |
| --- | --- | --- | --- |
| GET | /admin/b2b/dashboard | Dashboard stats | Done |
| CRUD | /admin/b2b/companies/* | Trade accounts + members | Done |
| CRUD | /admin/b2b/pricing-tiers/* | Group rules | Done |
| CRUD | /admin/b2b/conversations/* | Messaging | Done |
| GET/PATCH | /admin/b2b/quotes/:id | Quote workflow (Won auto-converts) | Done |
| POST | /admin/b2b/quotes/:id/convert | Quote → Medusa order | Done |
| POST | /admin/b2b/quotes/:id/offer | Send priced offer | Done |
| POST | /admin/b2b/quotes/:id/integration | ERP metadata | Done |
| GET/PATCH | /admin/b2b/settings | Module settings CRUD | Done |
| GET/PATCH | /admin/b2b/order-approvals/* | Order approval | Done |

3. Storefront flow (customer)

1. Customer adds products via Add to Quote on PDP or catalog.

2. Quote cart persists in cookie + Medusa quote module (status: draft).

3. Customer opens /quote, reviews lines, selects region (GBP / EUR / USD).

4. Customer submits contact details → POST /store/quotes/:id/submit.

5. Quote status becomes submitted; metadata.admin_status is set to new.

6. b2b_company is created or updated via upsertCompanyFromQuote.

7. Event quote.submitted is emitted.

Store API routes:

| Method | Route | Purpose |
| --- | --- | --- |
| POST | /store/quotes | Create draft quote |
| GET | /store/quotes/:id | Retrieve quote + line items |
| PATCH | /store/quotes/:id | Update region_id |
| POST | /store/quotes/:id/submit | Submit with email, company, project, notes |
| POST | /store/quotes/:id/line-items | Add line item |
| PATCH | /store/quotes/:id/line-items/:lineId | Update quantity |
| DELETE | /store/quotes/:id/line-items/:lineId | Remove line |

4. Admin panel (merchant)

Admin extensions live under apps/backend/src/admin/ (custom Medusa admin routes, not a WordPress plugin).

4.1 Navigation (B2B Module v2.0)

B2B top-level menu with nested sidebar items (click parent to expand):

| # | B2B Module | Medusa Admin route | Description |
| --- | --- | --- | --- |
| 1 | Dashboard | /b2b/dashboard | Sales summary, pending registrations, alert cards |
| 2 | Settings | /b2b/settings | Feature toggles, Zoho env vars |
| 3 | Groups | /b2b/groups | Customer group usage overview |
| 4 | Group Rules | /b2b/pricing-tiers | Tiered pricing rules |
| 5 | Customers | /b2b/companies | Trade account CRM table |
| 6 | Reports | /b2b/reports | Quote/customer/ops metrics |
| 7 | Conversations | /b2b/conversations | B2B messaging |
| 8 | Offers | /b2b/offers | Quote requests + priced offers |

5. Data model

5.1 Quote module (src/modules/quote/)

| Model | Fields (key) |
| --- | --- |
| quote | status (draft \ | submitted), email, company, project, notes, region_id, customer_id, company_id, metadata |
| quote_line_item | quote_id, variant_id, product_id, quantity, sku, mpn, title, metadata |  |

5.2 B2B module (src/modules/b2b/)

| Model | Fields (key) |
| --- | --- |
| b2b_company | name, email, status, customer_group_id, require_order_approval, VAT/reg fields |
| b2b_company_member | company_id, customer_id, role (admin \ | buyer \ | approver), is_primary |
| b2b_pricing_tier | customer_group_id, variant_id, qty range, unit_price, discount_percent |  |  |
| b2b_conversation | company_id, quote_id, status, subject |  |  |
| b2b_message | conversation_id, body, sender_type |  |  |
| b2b_order_approval | order_id, company_id, status (pending \ | approved \ | rejected) |
| b2b_settings | Feature flags, registration mode, storefront options (singleton row) |  |  |

5.3 Quote metadata (quote.metadata)

{

"admin_status": "in_review",

"order_id": "order_01...",

"admin_notes": "Internal note for sales team",

"offer": {

"currency_code": "gbp",

"valid_until": "2026-09-01",

"line_items": []

},

"erp": {

"provider": "zoho_books",

"sync_status": "synced",

"quote_request_id": "ZOHO_ESTIMATE_ID",

"sales_order_id": null,

"purchase_order_id": null

}

}

Admin status values: new, in_review, quoted, won, lost, cancelled

ERP sync status values: not_configured, pending, synced, failed

6. Backend file map

apps/backend/src/

├── modules/

│   ├── b2b/                    # Company, members, tiers, conversations, approvals

│   └── quote/                  # Quote cart + line items

├── admin/

│   ├── routes/b2b/           # Dashboard, Settings, Groups, … Offers

│   ├── routes/orders/quote-requests/  # Legacy (hidden sidebar)

│   ├── components/b2b/       # Shared UI (shell, KPI, offer editor)

│   └── widgets/order-quote-request.tsx

├── api/

│   ├── admin/b2b/            # All admin B2B endpoints

│   └── store/

│       ├── quotes/           # Storefront quote API

│       └── b2b/              # Pricing + conversations

├── workflows/

│   ├── b2b/                  # Approve/reject company & order approval

│   └── quote/                # Submit, offer, update, line items

├── subscribers/

│   ├── order-placed-b2b.ts

│   ├── quote-offer-sent.ts   # Zoho sync

│   ├── quote-submitted.ts

│   └── b2b-company-approved.ts

└── lib/b2b/

├── zoho-books-client.ts

├── zoho-sync.ts

├── medusa-integrations.ts

└── enrich-admin-quote.ts

7. Events & Zoho Books

7.1 Events

| Event | When | Subscriber | Status |
| --- | --- | --- | --- |
| quote.submitted | Customer submits quote | quote-submitted.ts | Stub |
| quote.offer.sent | Admin sends priced offer | quote-offer-sent.ts | Zoho sync when configured |
| order.placed | Checkout complete | order-placed-b2b.ts | Order approval queue |
| b2b.company.approved | Admin approves company | b2b-company-approved.ts | Stub |

7.2 Zoho Books

| Medusa concept | Zoho entity | Status |
| --- | --- | --- |
| Priced offer sent | Estimate | Done (auto on quote.offer.sent) |
| Won quote → order | Sales Order | Planned |
| Procurement | Purchase Order | Planned |

Env vars (apps/backend/.env.template):

- ZOHO_BOOKS_ENABLED=true

- ZOHO_BOOKS_CLIENT_ID, ZOHO_BOOKS_CLIENT_SECRET, ZOHO_BOOKS_REFRESH_TOKEN

- ZOHO_BOOKS_ORGANIZATION_ID

8. Merchant workflow

1. Customer submits quote on storefront → B2B → Dashboard shows pending registration.

2. Sales opens B2B → Offers; new entry shows Admin status: New.

3. Approve trade account under B2B → Customers; assign Medusa customer group.

4. Review line items; set status In review → send priced offer from offer detail.

5. Zoho estimate created automatically when Zoho is configured.

6. Mark Won to auto-create a Medusa order (or use Convert to order); order links on quote and order detail widget.

7. Mark Won or Lost when deal closes.

Order approval: Subaccount buyers on companies with require_order_approval trigger pending approval on checkout. Manage via B2B → Order approvals (direct URL; not in sidebar).

9. Commands

Restart backend after admin extension changes:

docker compose restart medusa

# or

pnpm run backend:dev

Admin URL: http://localhost:9000/app → B2B

10. Related documents

- PROJECT-STRUCTURE.md — Monorepo layout and phases

- NAVIGATION-MENU.md — Storefront /quote and contact routes

- STOREFRONT-B2B-ACCOUNT.md — Trade portal + conversations UI (P1-1)

- AGENTS.md — Medusa conventions (workflows, admin extensions)

11. Backlog & work tracking

Update task status here when work completes: Not started → In progress → Done.

P0 — Launch critical

| ID | Task | Status | Owner | Notes |
| --- | --- | --- | --- | --- |
| P0-1 | Storefront B2B account portal (quotes, messages, approval status) | Done |  | /account/trade/* |
| P0-2 | Wire tier pricing API to PDP / cart / checkout | Done |  | PDP + cart apply route |
| P0-3 | Quote → Order conversion (Won + create Medusa order) | Done |  | POST .../convert + Won PATCH |
| P0-4 | Email notifications (registration, offer, order approval) | Done |  | SMTP via nodemailer + Settings toggles |
| P0-5 | Dedicated trade registration page (not only quote submit) | Done |  | /{country}/register-trade |
| P0-6 | Persist Settings feature toggles (DB or config) | Done |  | Admin UI + storefront guards |

P1 — B2B parity

| ID | Task | Status | Owner | Notes |
| --- | --- | --- | --- | --- |
| P1-1 | Storefront conversations UI | Done |  | List, thread, new message, quote-linked messaging |
| P1-2 | Subaccount self-service (invite, roles) | Not started |  | Admin members CRUD exists |
| P1-3 | Storefront order approval for approvers | Not started |  |  |
| P1-4 | Purchase lists | Not started |  | Marked Planned in Settings |
| P1-5 | Bulk order form / CSV upload | Not started |  | Marked Planned in Settings |
| P1-6 | Product visibility by customer group | Not started |  |  |
| P1-7 | Min/max quantity rules by group | Not started |  |  |
| P1-8 | Payment method restrictions by group | Not started |  |  |
| P1-9 | Offer PDF export | Not started |  |  |
| P1-10 | Groups admin CRUD (create/link Medusa groups) | Not started |  | Read-only summary today |

P2 — Enterprise

| ID | Task | Status | Owner | Notes |
| --- | --- | --- | --- | --- |
| P2-1 | Credit limit & net payment terms | Not started |  |  |
| P2-2 | Tax / VAT exemption profiles | Not started |  |  |
| P2-3 | Dynamic rules engine (BOGO, shipping, coupons) | Not started |  |  |
| P2-4 | Sales rep assignment per company | Not started |  |  |
| P2-5 | Zoho full lifecycle (SO/PO automation) | Not started |  |  |
| P2-6 | Multi-currency price lists | Not started |  |  |
| P2-7 | Saved / shared carts for subaccounts | Not started |  |  |
| P2-8 | Quick order pad (SKU entry) | Not started |  |  |
| P2-9 | Reports CSV/PDF export | Not started |  |  |
| P2-10 | Custom registration fields | Not started |  |  |
| P2-11 | Storefront role enforcement (buyer vs approver) | Not started |  |  |
| P2-12 | Audit log for B2B entities | Not started |  |  |

Technical debt

| ID | Task | Status | Notes |
| --- | --- | --- | --- |
| T1 | b2b.company.approved — email + customer group sync | Not started | Subscriber logs only |
| T2 | Order approval → fulfillment status flow | Not started |  |
| T3 | Store conversations auth hardening | Not started | Company scope validation |
| T4 | Show Order approvals in B2B sidebar (optional) | Not started | Currently link: false |
| T5 | Align feature flag badges with real module gates | Done | Settings page + route guards |

Changelog (milestones)

| Date | Version | Summary |
| --- | --- | --- |
| 9 Aug 2026 | 2.6 | Storefront conversations UI (P1-1): messages list, thread replies, new conversation, quote messaging |
| 9 Aug 2026 | 2.5 | Storefront B2B account portal (/account/trade/*); store quote/approval/account APIs |
| 9 Aug 2026 | 2.4 | B2B email notifications; Reports analytics UI refresh |
| 9 Aug 2026 | 2.3 | Quote→order conversion workflow; admin Convert button; Won auto-links order |
| 9 Aug 2026 | 2.2 | Tier pricing on PDP/cart/checkout; batch pricing API; cart b2b-pricing route |
| 9 Aug 2026 | 2.1 | B2B Settings persisted; admin settings UI; storefront trade registration + feature guards |
| 9 Aug 2026 | 2.0 | B2B Module sidebar v2.0; dashboard sub-route; B2BKing refs removed; project tracking section added |
| 9 Aug 2026 | 1.9 | Order approval, conversations, tier pricing, Zoho offer sync |
| Earlier | 1.0 | Quote module + admin quote requests |

12. Document maintenance

Source of truth: this Markdown file. Edit here first whenever B2B scope, status, or backlog changes.

Regenerate Word copy (requires Microsoft Word on Windows):

& scripts/export-all-docs.ps1

Or export this file only:

$master = "docs/master"

& scripts/export-md-to-docx.ps1 -InputPaths @(

"$master/B2B-QUOTE-ADMIN.md"

) -OutputDirs @($master)

When to update:

- Feature shipped or scope changed → §2 status tables + §11 task row

- New API route or model → §5–§6

- Sprint planning → §11 priority/owner columns

- Release → §0 dashboard + §11 changelog row; bump Version in header